BREEZE PRO

Autonomous Improvement Specification

Version 11.0  ·  March 2026  ·  36 Tasks Across 4 Phases

Purpose This document is the complete, self-contained specification for all remaining improvements to Breeze PRO v10.1. An autonomous coding agent executing this spec should require zero human input beyond approval to begin. Every task includes exact files, precise implementation rules, and verifiable acceptance criteria. The agent works through tasks in priority order (P0 → P3) within each phase and marks tasks complete as it proceeds.

# 1  Overview & Autonomous Execution Rules

This spec was produced after a full deep audit of the Breeze PRO codebase (v10.1, 91 files, ~12,000 lines of Python). The previous fix session (v10.1) addressed all P0 CI blockers: coverage target, PAGES dict wiring, Dockerfile PATH, IST timezone, and IV NaN. This document specifies all remaining improvements the agent must implement autonomously, in order, without stopping.

## 1.1  Agent Decision Rules

- Execute tasks P0 first, then P1, P2, P3 within each phase. All P0 and P1 tasks are mandatory.

- P2 tasks are executed unless doing so would require >200 lines of new code with no test coverage. If so, write the code AND tests.

- P3 tasks (tooling/docs) are executed last. They are never skipped.

- If a task's acceptance criterion cannot be verified (e.g., requires live Breeze API), write the test with pytest.mark.integration and skip it in unit CI.

- If implementing a task reveals a new bug not in this spec, create a T-XX task in FIXES_v11.md and fix it immediately before continuing.

- Never modify root-level Streamlit files (app.py, analytics.py, etc.) for test coverage purposes — they are excluded from ruff and mypy.

- Always run a Python syntax check (python3 -m py_compile <file>) on any file you modify before moving to the next task.

- Update .ariana-ralph-notes/ci-status.md and lessons-learned.md at the end of every phase.

## 1.2  Codebase Architecture Recap

For agent context, the key architectural facts are:

- app/lib/ — Production package (BreezeClient, BreezeWebsocketClient, AuthManager, config, errors, logging). This is the ONLY target for --cov=app/lib in CI.

- Root-level .py files — Legacy Streamlit modules (app.py, analytics.py, etc.) excluded from lint/mypy/coverage. Not to be refactored.

- tests/unit/ — 26 unit test files, executed in CI. tests/integration/ — 5 files, skipped in CI (require live creds).

- persistence.py / TradeDB — SQLite singleton, thread-safe, WAL mode, DB schema v5.

- app/api/main.py — FastAPI service with /healthz, /ready, /metrics. Runs alongside Streamlit.

- PAGES dict — placeholder dict at app.py:263, populated with actual page functions at app.py:5011+.

- IST timezone — C.IST = pytz.timezone('Asia/Kolkata'). Always use this for 'today' comparisons.

# 2  Master Task Index

All 36 tasks. Execute in this order. Mark status as you go.

| ID | Task Title | Phase | Pri | Target File(s) | Status |
| --- | --- | --- | --- | --- | --- |
| T-01 | Expand test_risk_monitor.py — SmartStopManager + ExpiryDayAutopilot | 1 | P0 | tests/unit/test_risk_monitor.py | PENDING |
| T-02 | Expand test_strategies.py — AIStrategySuggester, payoff, metrics | 1 | P0 | tests/unit/test_strategies.py | PENDING |
| T-03 | Expand test_persistence_unit.py — TradeDB CRUD, IV history, chain snapshot | 1 | P0 | tests/unit/test_persistence_unit.py | PENDING |
| T-04 | New test_validators.py — OrderRequest, date range, credentials | 1 | P1 | tests/unit/test_validators.py | PENDING |
| T-05 | New test_futures.py — expiry calc, validate_futures_order, roll plan | 1 | P1 | tests/unit/test_futures.py | PENDING |
| T-06 | New test_holiday_calendar.py — fallback, DB round-trip, is_holiday | 1 | P1 | tests/unit/test_holiday_calendar.py | PENDING |
| T-07 | Expand test_alerting.py — Discord, Email, WhatsApp, retry, history pruning | 1 | P1 | tests/unit/test_alerting.py | PENDING |
| T-08 | Expand test_paper_trading.py — limit fill, SL fill, position FIFO, reset | 1 | P1 | tests/unit/test_paper_trading.py | PENDING |
| T-09 | New test_gtt_validators.py — three-leg OCO validation edge cases | 1 | P1 | tests/unit/test_gtt_validators.py | PENDING |
| T-10 | New test_historical_cache.py — TTL eviction, purge_expired, stats | 1 | P2 | tests/unit/test_historical_cache.py | PENDING |
| T-11 | Fix validators.py: date range limit 90 → 365 days (daily data spans a year) | 2 | P0 | validators.py | PENDING |
| T-12 | Fix historical.py: add 0.3s inter-chunk sleep to avoid Breeze throttle | 2 | P0 | historical.py | PENDING |
| T-13 | Fix gtt_manager.py: _ensure_schema via _tx() not raw _get_conn() | 2 | P1 | gtt_manager.py | PENDING |
| T-14 | Fix live_feed.py: TickStore.get_all_latest returns {} not None on empty | 2 | P1 | live_feed.py | PENDING |
| T-15 | Fix alerting.py: AlertDispatcher failed dispatches get 1 retry after 2s | 2 | P1 | alerting.py | PENDING |
| T-16 | Fix session_manager.py: MultiAccountManager.delete_profile not exported | 2 | P1 | session_manager.py | PENDING |
| T-17 | Fix historical.py: HistoricalCache auto-purge on get() for every 500 misses | 2 | P2 | historical.py | PENDING |
| T-18 | Fix app/api/main.py: /version endpoint + /ready probes DB connectivity | 2 | P2 | app/api/main.py | PENDING |
| T-19 | Fix breeze_api.py: BreezeAPIClient.get_futures_quote missing exchange validation | 2 | P2 | breeze_api.py | PENDING |
| T-20 | Fix risk_monitor.py: RiskMonitor._loop calls stop() on unhandled exception | 2 | P2 | risk_monitor.py | PENDING |
| T-21 | CI: add matrix test (Python 3.11, 3.12) + dependency cache step | 3 | P1 | .github/workflows/ci.yml | PENDING |
| T-22 | CI: replace sleep 15 with retry-based docker healthcheck poll | 3 | P1 | .github/workflows/ci.yml | PENDING |
| T-23 | docker-compose.prod.yml: add secrets: [] and env_file: .env.prod | 3 | P1 | docker-compose.prod.yml | PENDING |
| T-24 | k8s: add Namespace and ConfigMap resources to deployment.yaml | 3 | P1 | k8s/deployment.yaml | PENDING |
| T-25 | Add .env.example with all required vars and helpful comments | 3 | P1 | .env.example | PENDING |
| T-26 | Add prometheus.yml scrape config for breeze-pro metrics endpoint | 3 | P2 | prometheus.yml | PENDING |
| T-27 | Add grafana/dashboards/breeze_pro.json — 6-panel trading dashboard | 3 | P2 | grafana/dashboards/breeze_pro.json | PENDING |
| T-28 | Add __version__ = '10.1.0' to app/__init__.py and expose in /version | 3 | P2 | app/__init__.py | PENDING |
| T-29 | Add correlation_id (uuid4) propagation through BreezeAPIClient calls | 4 | P1 | app/lib/breeze_client.py | PENDING |
| T-30 | Add HistoricalDataFetcher.prefetch() async background warming | 4 | P2 | historical.py | PENDING |
| T-31 | Add GTTManager.sync_with_api() BFO exchange support (currently NFO only) | 4 | P2 | gtt_manager.py | PENDING |
| T-32 | Add PaperTradingEngine DB persistence — store fills to TradeDB on enable | 4 | P2 | paper_trading.py | PENDING |
| T-33 | Add AlertDispatcher.flush() — drain queue synchronously for tests/shutdown | 4 | P2 | alerting.py | PENDING |
| T-34 | Add CHANGELOG.md and CONTRIBUTING.md for developer onboarding | 4 | P3 | CHANGELOG.md, CONTRIBUTING.md | PENDING |
| T-35 | Add mypy.ini strict mode for app/lib/ only (not root Streamlit files) | 4 | P3 | mypy.ini | PENDING |
| T-36 | Add pre-commit config (.pre-commit-config.yaml): ruff, bandit, trailing-ws | 4 | P3 | .pre-commit-config.yaml | PENDING |

# 3  Phase 1: Test Coverage Completeness

Target: every root-level Python module has at least smoke-level unit tests. app/lib/ maintains >85% branch coverage (current estimate: 92%). Root modules need at least 3-5 tests each to document correct behaviour.

## T-01  Expand test_risk_monitor.py

Current state: 15 lines, 1 test. Target: 12+ tests covering all three classes.

### Tests to add:

- test_smart_stop_long_position_sets_stop_below_avg_price — create a long position, call _check_all(), verify recommended_stop < avg_price

- test_smart_stop_short_position_sets_stop_above_avg_price — short position, recommended_stop > avg_price

- test_trailing_stop_locks_in_gain_as_price_moves — simulate price moving up 20%, verify recommended_stop rises

- test_portfolio_stop_overrides_position_stop — inject portfolio_pnl below max_portfolio_loss threshold, verify all stops fire

- test_expiry_day_autopilot_recommends_close_on_expiry — mock current IST time = expiry day 14:50, verify recommend_close=True

- test_expiry_day_autopilot_no_action_before_expiry — DTE > 1, verify recommend_close=False

- test_risk_monitor_start_stop_lifecycle — call start(), verify thread alive, call stop(), verify thread dead within 2s

- test_add_and_remove_position_thread_safe — add 5 positions from 5 threads simultaneously, verify len == 5

- test_get_smart_stop_summary_returns_all_fields — verify summary dict has keys: id, side, avg_price, current_price, recommended_stop, locked_gain_pct

- test_risk_monitor_does_not_call_api_when_no_positions — fresh monitor, call _check_all(), verify client.get_option_quote never called

- test_circuit_breaker_in_risk_monitor — make get_option_quote throw exception 5 times, verify monitor doesn't crash

### Mock strategy:

Use unittest.mock.Mock for client.get_option_quote. Return {'success': True, 'data': {'Success': [{'ltp': N}]}}. Use freezegun.freeze_time() to test IST-aware expiry day logic. Add freezegun to requirements.txt.

## T-02  Expand test_strategies.py

Current state: 28 lines, 2 tests. Target: 10+ tests.

### Tests to add:

- test_all_defined_strategy_names_generate_legs — iterate ALL keys in STRATEGIES dict, call generate_strategy_legs() with realistic args, assert len > 0

- test_iron_condor_has_four_legs — Iron Condor must produce exactly 4 legs

- test_bull_call_spread_has_two_legs_with_correct_sides — one buy, one sell, both CE

- test_calculate_strategy_metrics_returns_max_profit_loss — pass Iron Condor legs, verify max_profit > 0, max_loss < 0, break_even_points has 2 values

- test_generate_payoff_data_produces_correct_shape — returns np.ndarray with len > 0

- test_ai_suggester_returns_result_for_all_regimes — call suggest() with each regime (TRENDING_UP, TRENDING_DOWN, RANGE_BOUND, HIGH_VOLATILITY), assert result.strategy_name is not empty

- test_get_strategies_by_view_bullish_returns_correct_names — verify Bull Call Spread is in bullish view

- test_calendar_spread_generates_two_expiry_legs — confirm legs have different expiry dates

## T-03  Expand test_persistence_unit.py

Current state: 25 lines, 2 tests. Target: 12+ tests.

### Tests to add:

- test_log_trade_returns_true_on_success — basic insert

- test_get_trades_empty_when_no_trades — fresh DB, assert empty list

- test_get_trades_filters_by_date — insert 3 trades on different dates, query by specific date

- test_record_pnl_and_get_pnl_history — round-trip PnL record

- test_record_option_chain_snapshot_and_retrieve — insert snapshot, retrieve by instrument+date

- test_save_and_get_iv_history — round-trip IV record

- test_idempotency_guard_prevents_duplicate_orders — same order_id twice, second insert returns False

- test_schema_version_is_5 — after init, MAX(version) == 5

- test_save_and_load_settings — set a key, retrieve it, verify value

- test_get_volume_baseline_map_returns_dict — insert a trade with volume, call method, verify key present

### Implementation note:

All persistence tests use a temporary in-memory DB or a tmpdir DB path. Monkeypatch DB_PATH to a tempfile.mktemp() path so tests don't pollute the dev DB. Use @pytest.fixture with tmp_path to set this up.

## T-04  New test_validators.py

### Tests to write (8 minimum):

- test_order_request_valid_nifty_iron_condor — happy path, no exception

- test_order_request_invalid_instrument — raises ValidationError with 'Available:' in message

- test_order_request_strike_not_multiple_of_gap — raises ValidationError with 'multiple of' in message

- test_order_request_quantity_not_multiple_of_lot — raises ValidationError

- test_order_request_limit_price_zero_raises — limit order with price=0 raises

- test_validate_date_range_too_wide_raises — 400-day range raises ValueError

- test_validate_date_range_inverted_raises — from > to raises ValueError

- test_validate_api_credentials_short_key_raises — api_key < 10 chars raises ValueError

## T-05  New test_futures.py

### Tests to write (8 minimum):

- test_get_futures_expiries_returns_correct_count — call with count=3, assert len == 3

- test_get_futures_expiries_all_thursdays — each returned date must be a Thursday

- test_get_futures_expiries_all_in_future — all dates > today

- test_calculate_basis — futures_price - spot_price, correct rounding

- test_estimate_fair_value_futures_at_zero_dte — returns approximately spot

- test_validate_futures_order_negative_lots_fails — lots=-1, assert (False, msg)

- test_validate_futures_order_exceeds_max_lots_fails — lots > C.MAX_LOTS_PER_ORDER

- test_build_futures_place_order_kwargs_market — verify order_type='market', price=''

- test_build_futures_place_order_kwargs_stop_limit — verify order_type='stoploss', stoploss set

## T-06  New test_holiday_calendar.py

### Tests to write (6 minimum):

- test_is_holiday_republic_day_2026 — 2026-01-26 must be True

- test_is_holiday_regular_trading_day — 2026-03-02 (Monday) must be False

- test_fallback_holidays_non_empty — FALLBACK_HOLIDAYS set has > 20 entries

- test_get_holidays_for_year_returns_set — call get_holidays_for_year(2025), assert isinstance(result, set)

- test_calendar_uses_fallback_on_db_failure — monkeypatch _open_db to raise, is_holiday(Republic Day) still True

- test_force_refresh_returns_count — monkeypatch requests.Session to return known JSON, verify count > 0

## T-07  Expand test_alerting.py

Add to existing 82-line file. Target: 10+ total tests.

### Tests to add:

- test_discord_dispatcher_builds_payload — verify 'embeds' key in body

- test_email_dispatcher_format_alert_returns_subject_and_html — call format_alert(), verify tuple

- test_whatsapp_dispatcher_returns_false_on_missing_config — create with empty sid, call send(), expect False

- test_alert_history_pruned_at_max_history — dispatch 501 events, verify len(history) == 500

- test_dispatch_with_all_dispatchers_none_does_not_crash — AlertDispatcher with all None dispatchers

- test_rebuild_dispatchers_called_on_config_change — verify dispatchers reinitialised after set_config()

## T-08  Expand test_paper_trading.py

Add edge cases to existing 93-line file.

### Tests to add:

- test_limit_order_fills_when_price_crosses — place limit buy at 100, inject tick at 98, verify fill

- test_stoploss_order_fills_when_price_crosses — place SL sell at 90, inject tick at 88, verify fill

- test_position_pnl_correct_on_short_close — sell 50 @ 100, buy back 50 @ 80, realized_pnl == 1000

- test_reset_clears_all_state — place order, reset(), verify orders/positions empty

- test_get_paper_summary_returns_correct_keys — verify all 6 summary keys present

## T-09  New test_gtt_validators.py

### Tests to write (8 minimum):

- test_validate_single_leg_gtt_missing_right — options GTT without right fails

- test_validate_three_leg_missing_target_leg — no TARGET leg in order_details fails

- test_validate_three_leg_missing_stoploss_leg — no STOPLOSS leg fails

- test_validate_three_leg_target_above_entry_for_sell — sell entry with target above entry fails

- test_validate_three_leg_stoploss_below_entry_for_sell — stoploss below entry for sell fails

- test_validate_single_leg_returns_true_on_happy_path — valid STOPLOSS single leg passes

- test_validate_negative_quantity_fails — qty=-5 fails

- test_validate_invalid_exchange_fails — exchange='XYZ' fails

## T-10  New test_historical_cache.py

### Tests to write (6 minimum):

- test_cache_miss_returns_none — fresh cache, get() returns None

- test_cache_hit_returns_dataframe_copy — set then get, returns equal DataFrame

- test_ttl_eviction_after_timeout — set TTL=0.1s, sleep 0.2s, get() returns None

- test_purge_expired_returns_correct_count — insert 3 expired entries, purge, returns 3

- test_stats_shows_live_and_expired_split — 2 live + 1 expired, stats correct

- test_set_overwrites_existing_key — set key twice, get returns second value

# 4  Phase 2: Code Correctness & Bug Fixes

## T-11  Fix validators.py — Date Range Limit

Bug: validate_date_range() rejects ranges > 90 days. But HistoricalDataFetcher supports daily data over multiple years, and users legitimately request 1Y or 5Y charts. 90 days makes sense only for intraday data.

### Fix:

- Change flat limit from 90 → 365 days for daily intervals.

- Add interval: str = 'daily' parameter to validate_date_range().

- Logic: if interval in ('1day', 'daily'): max_days = 365 × 5 (5 years). Else: 90 days.

- Update error message to reflect the actual limit.

### Acceptance: test_validate_date_range_1year_daily_passes — 365-day daily range should not raise.

## T-12  Fix historical.py — Inter-chunk Sleep

Bug: HistoricalDataFetcher.fetch() fires N sequential API calls with zero delay for multi-chunk intraday requests. Breeze rate limit is 60 req/min. A 60-day range in 3-day chunks makes 20 consecutive calls in under 1 second, triggering HTTP 429 silently.

### Fix:

- In the chunk loop, after each API call (except the last chunk), add: time.sleep(0.35)

- Add class constant INTER_CHUNK_SLEEP_S = 0.35 at top of HistoricalDataFetcher.

- Make it configurable: __init__(self, client, cache=None, inter_chunk_sleep: float = 0.35)

### Acceptance: test_inter_chunk_sleep_called — mock time.sleep, fetch 6 chunks, assert sleep called 5 times with ≥0.35.

## T-13  Fix gtt_manager.py — Schema Initialization

Bug: GTTManager._ensure_schema() calls self._db._get_conn() which returns a raw connection without WAL mode pragma, and without commit — leaving the schema creation in auto-commit limbo. Under concurrent access this can corrupt the gtt_orders table header.

### Fix:

Replace:

def _ensure_schema(self) -> None:

conn = self._db._get_conn()

conn.executescript(GTT_SCHEMA)

conn.commit()

With:

def _ensure_schema(self) -> None:

with self._db._tx() as conn:

for stmt in GTT_SCHEMA.split(';'):

s = stmt.strip()

if s:

conn.execute(s)

### Note: Split needed because _tx() uses executemany pattern, not executescript.

## T-14  Fix live_feed.py — TickStore.get_all_latest Defensive Return

Scenario: PaperTradingEngine._get_market_price() calls self._tick_store.get_all_latest().values(). If the tick store is freshly created and empty, this is fine — it returns {}. But if a subclass or mock returns None, the .values() call will raise AttributeError silently swallowed. Additionally, verify get_all_latest is annotated correctly.

### Fix:

- In TickStore.get_all_latest(), add: return dict(self._latest) (defensive copy, never None)

- Add return type annotation: -> Dict[str, TickData]

- Verify PaperTradingEngine._get_market_price wraps the call in try/except Exception (it already does — verify only)

## T-15  Fix alerting.py — Dispatch Retry

Bug: AlertDispatcher._dispatch_single() has no retry. A transient network hiccup (Telegram throttle, email server timeout) silently drops the alert with no retry attempt. Production trading alerts (fills, stop-losses) must be delivered reliably.

### Fix:

- In _dispatch_single(), wrap each dispatcher.send() call with a simple retry: try 3 times with 2s backoff.

- Add constant: MAX_DISPATCH_RETRIES = 3, DISPATCH_RETRY_DELAY_S = 2.0

- On retry exhaustion, log error level (not just warning) and increment a prometheus counter if available.

### Implementation pattern:

for attempt in range(MAX_DISPATCH_RETRIES):

try:

if dispatcher.send(...): return True

except Exception as e:

if attempt < MAX_DISPATCH_RETRIES - 1: time.sleep(DISPATCH_RETRY_DELAY_S)

else: log.error('Alert dispatch failed after %d retries', MAX_DISPATCH_RETRIES)

return False

## T-16  Fix session_manager.py — delete_profile Export

Bug: MultiAccountManager.delete_profile() exists at line 349 but is not tested and not called from the Settings page. The Settings page has no 'Delete Profile' button, leaving users unable to remove a stale/wrong account without editing the SQLite DB manually.

### Fix:

- Verify delete_profile(profile_id: str) exists and deletes the DB row + in-memory cache

- Verify it raises ValueError if profile_id not found

- Add test: test_delete_profile_removes_from_db_and_list

- Add test: test_delete_profile_nonexistent_raises

- Note: Wiring the delete button in app.py Settings page is a UI change outside scope here. Just ensure the method is correct and tested.

## T-17  Fix historical.py — HistoricalCache Auto-Purge

Bug: HistoricalCache.purge_expired() is defined but never called. Over a long session (12-hour trading day), the cache accumulates hundreds of stale entries that are never freed. Each entry holds a full DataFrame (~500KB for 1-minute data). Memory leak risk.

### Fix:

- Add a _miss_counter: int = 0 to HistoricalCache.__init__

- In get(), when a key is found but stale (evicted), increment _miss_counter

- If _miss_counter % 500 == 0 and _miss_counter > 0: self.purge_expired()

- Also call purge_expired() in set() if len(self._store) > 2000

## T-18  Fix app/api/main.py — /version and Better /ready

Gap: /ready only checks env vars. It should also verify DB is writable (SELECT 1 from TradeDB). Additionally there is no /version endpoint — useful for deployment verification.

### Add /version endpoint:

@app.get('/version')

def version() -> dict:

from app import __version__

return {'version': __version__, 'service': 'breeze-pro', 'build': os.getenv('BUILD_SHA', 'local')}

### Improve /ready:

- After env var check, add a lightweight DB probe: import sqlite3; conn = sqlite3.connect('data/breeze_trader.db'); conn.execute('SELECT 1').fetchone(); conn.close()

- Wrap in try/except — if it fails, return 503 with {'ready': False, 'reason': 'db_not_reachable'}

- Do not import TradeDB singleton here — the FastAPI service may run independently of Streamlit.

## T-19  Fix breeze_api.py — get_futures_quote Exchange Validation

Bug: BreezeAPIClient.get_futures_quote() calls the API with any exchange_code, but futures are only on NFO and BFO. Passing 'NSE' returns an error from Breeze that's silently converted to success=False without a descriptive message.

### Fix:

- Add guard at top of get_futures_quote(): if exchange_code not in ('NFO', 'BFO'): raise ValueError(f'get_futures_quote: invalid exchange {exchange_code}. Must be NFO or BFO.')

- Add test: test_get_futures_quote_invalid_exchange_raises — verify ValueError raised for 'NSE'

## T-20  Fix risk_monitor.py — Exception Safety in _loop

Bug: RiskMonitor._loop() has try/except around _check_all() but on an unhandled exception it logs and continues. However the thread never calls stop() on itself, leaving the monitor in a zombie state where is_alive() is True but it never polls again.

### Fix:

- In _loop()'s outer exception handler (around the outer while), if an unrecoverable exception occurs (non-APIError), call self._running.clear() and log CRITICAL before exiting.

- Add method: is_healthy() -> bool: return self._running.is_set() and self._thread is not None and self._thread.is_alive()

- Add test: test_risk_monitor_is_healthy_after_start_and_false_after_stop

# 5  Phase 3: Production Hardening

## T-21  CI: Matrix + Dependency Cache

### Changes to .github/workflows/ci.yml:

- Add strategy matrix: python-version: ['3.11', '3.12']

- Add pip cache step after setup-python: uses: actions/cache@v4 with key: pip-${{ matrix.python-version }}-${{ hashFiles('requirements.txt') }}

- Add --no-deps install optimisation for CI: pip install --no-cache-dir -r requirements.txt

- Coverage upload: only on python-version == '3.11' to avoid double-upload

## T-22  CI: Reliable Docker Healthcheck Poll

Bug: sleep 15 is fragile — on a fast runner the container may be ready in 5s, on a slow runner 15s may be insufficient, causing false failures.

### Replace the healthcheck steps with:

- name: Wait for container to be healthy

run: |

for i in $(seq 1 20); do

if curl -sf http://localhost:8000/healthz; then echo 'healthy'; exit 0; fi

echo "Attempt $i: not ready, waiting 3s..."

sleep 3

done

echo 'Container never became healthy'

docker logs test-container

exit 1

## T-23  docker-compose.prod.yml — Secrets and env_file

### Changes:

- Add env_file: - .env.prod to each service

- Add network: trading to both breeze-pro and fastapi services with driver: bridge

- Add logging driver to breeze-pro: logging: { driver: json-file, options: { max-size: '50m', max-file: '5' } }

- Fix fastapi depends_on to use health condition: condition: service_healthy

- Remove plain environment: block from breeze-pro (env_file replaces it)

## T-24  K8s — Namespace and ConfigMap

### Add to k8s/deployment.yaml (prepend before Deployment):

apiVersion: v1

kind: Namespace

metadata:

name: trading

labels:

app.kubernetes.io/managed-by: kubectl

---

apiVersion: v1

kind: ConfigMap

metadata:

name: breeze-pro-config

namespace: trading

data:

LOG_LEVEL: 'INFO'

MAX_CACHED_TICKS: '10000'

WS_RECONNECT_MAX_DELAY: '30'

APP_ENV: 'production'

### Add envFrom ConfigMap ref to the container spec:

envFrom:

- configMapRef:

name: breeze-pro-config

- secretRef:

name: breeze-service-secrets

## T-25  Add .env.example

New file at repo root listing all required and optional environment variables:

### Required (app will not start without these):

BREEZE_API_KEY=your_icici_api_key_here

BREEZE_API_SECRET=your_icici_api_secret_here

BREEZE_SESSION_TOKEN=your_daily_session_token

### Optional (have sensible defaults):

APP_ENV=production                     # dev | staging | production

LOG_LEVEL=INFO                         # DEBUG | INFO | WARNING | ERROR

MAX_CACHED_TICKS=10000                 # max ticks per token in TickStore

WS_RECONNECT_MAX_DELAY=30              # seconds, WebSocket backoff ceiling

FERNET_MASTER_KEY=                     # 32-byte base64 for multi-account encryption

TELEGRAM_BOT_TOKEN=                    # for alert dispatch

TELEGRAM_CHAT_ID=                      # for alert dispatch

SMTP_HOST=smtp.gmail.com               # email alerts

SMTP_PORT=587

SMTP_USER=

SMTP_PASS=

ALERT_EMAIL_TO=

WEBHOOK_URL=                           # Discord/Slack webhook

CIRCUIT_FAILURES_THRESHOLD=5

REQUEST_TIMEOUT_SECONDS=15

BUILD_SHA=local                        # set by CI pipeline

## T-26  Add prometheus.yml

New file at repo root for docker-compose Prometheus scraping:

global:

scrape_interval: 15s

evaluation_interval: 15s

scrape_configs:

- job_name: breeze-pro

static_configs:

- targets: ['fastapi:8000']

metrics_path: /metrics

- job_name: node-exporter

static_configs:

- targets: ['node-exporter:9100']

## T-27  Add Grafana Dashboard JSON

Create grafana/dashboards/breeze_pro.json with 6 panels:

- Panel 1 (Stat): Total API calls today — promql: sum(breeze_api_calls_total)

- Panel 2 (Stat): Circuit breaker state — promql: breeze_circuit_breaker_state

- Panel 3 (Graph): API latency p50/p95/p99 — promql: histogram_quantile(0.99, rate(http_request_duration_seconds_bucket[5m]))

- Panel 4 (Graph): WebSocket ticks/sec — promql: rate(breeze_ws_ticks_total[1m])

- Panel 5 (Stat): Active subscriptions — promql: breeze_ws_subscriptions_active

- Panel 6 (Graph): Alert dispatch rate — promql: rate(breeze_alerts_dispatched_total[5m])

Use datasource: '${DS_PROMETHEUS}' variable. Set refresh: 10s.

## T-28  Add app/__init__.py with __version__

# app/__init__.py

__version__ = '10.1.0'

__service__ = 'breeze-pro'

Expose in /version endpoint (see T-18). Tag format is MAJOR.MINOR.PATCH. On every release, PATCH is auto-incremented by CI (via sed).

# 6  Phase 4: Architecture & Feature Additions

## T-29  correlation_id Propagation in BreezeClient

Gap: app/lib/breeze_client.py makes API calls but doesn't thread a correlation_id through log records or response metadata. Debugging order rejections means manually correlating timestamps across logs.

### Implementation:

- Import uuid from Python stdlib.

- In BreezeClient._call_with_retry(), generate: request_id = str(uuid.uuid4())[:8] at start

- Pass it as extra={'correlation_id': request_id, 'operation': method_name} to every log.info/warning/error in that call stack

- Append 'x-request-id': request_id to HTTP headers in _build_session()

- Return request_id as part of error exceptions: raise BreezeAPIError(..., request_id=request_id)

### Acceptance: test_correlation_id_in_request_headers — mock requests.Session, verify 'x-request-id' header present on every call.

## T-30  HistoricalDataFetcher.prefetch() Background Warming

Gap: historical data is fetched on-demand, causing a visible lag when the user navigates to Historical Data page for the first time. A prefetch on startup warms the most likely queries.

### Implementation:

- Add method: def prefetch(self, instruments: List[str], days: int = 5, interval: str = '1day') -> None

- Uses threading.Thread(daemon=True) to fetch in background — never blocks the caller.

- Each fetch call wrapped in try/except so a single failure doesn't abort the batch.

- Logs 'prefetch complete: N instruments, M cache hits' at INFO level on finish.

### Acceptance: test_prefetch_warms_cache — call prefetch(), mock fetch(), verify cache.get() returns non-None after prefetch completes.

## T-31  GTTManager.sync_with_api BFO Support

Bug: GTTManager._sync_loop() only calls sync_with_api('NFO'). Sensex/Bankex GTT orders on BFO exchange are never synced, so triggered/cancelled BFO GTTs remain 'active' in the local DB.

### Fix:

- In _sync_loop(), call sync_with_api() for both exchanges: for exchange in ('NFO', 'BFO'): self.sync_with_api(exchange)

- Add test: test_sync_loop_syncs_both_nfo_and_bfo — mock sync_with_api, verify called twice per loop iteration

## T-32  PaperTradingEngine DB Persistence

Gap: PaperTradingEngine stores trades only in memory (_trade_log). On app restart all paper trades are lost, defeating the purpose of a paper trading simulator.

### Implementation:

- Add optional parameter to __init__: db: Optional[TradeDB] = None

- In _fill_order(), if db is not None: db.log_trade(..., notes='paper') — use the same TradeDB.log_trade() as live trades

- Add flag to distinguish paper trades: notes='PAPER' prefix in the notes field

- Add method: def get_historical_fills(self) -> List[Dict]: if self._db: return db.get_trades(notes_filter='PAPER'). Else return self._trade_log.

### Acceptance: test_paper_fills_persisted_to_db — create engine with mock db, fill an order, verify db.log_trade called.

## T-33  AlertDispatcher.flush()

Gap: Tests for alerting have a time.sleep(0.02) to allow the background worker thread to process. This is fragile and makes tests ~20× slower than needed. Tests should be able to flush synchronously.

### Implementation:

- Add method: def flush(self, timeout: float = 5.0) -> bool: self._queue.join(); return True

- Note: Queue.join() blocks until all task_done() calls are made. Update _worker_loop to call self._queue.task_done() after processing each item.

- Update test_dispatch_is_async_and_deduplicates_within_5m to call d.flush() instead of time.sleep(0.02).

### Acceptance: test_flush_blocks_until_dispatched — dispatch event, call flush(), verify dispatcher called before flush returns.

## T-34  CHANGELOG.md and CONTRIBUTING.md

### CHANGELOG.md format (Keep a Changelog):

- ## [Unreleased] section at top

- ## [10.1.0] — 2026-03-10 with entries for all v10.1 fixes

- ## [10.0.0] — initial v10.0 baseline

### CONTRIBUTING.md sections:

- Setup: python -m venv .venv && pip install -r requirements.txt

- Running tests: pytest tests/unit/ -v

- Running linter: ruff check . && ruff format --check .

- Pre-commit: pre-commit install (see T-36)

- Branch strategy: feature/T-XX-description → PR to develop → main

- Commit format: T-XX: short description (max 72 chars)

## T-35  mypy.ini Strict Configuration

Gap: pyproject.toml has [tool.mypy] but no strict = true. Strict mode finds real bugs (implicit Any, missing return types, untyped parameters). Apply to app/lib/ only.

### Create mypy.ini at repo root:

[mypy]

files = app/lib/

python_version = 3.11

strict = true

warn_return_any = true

warn_unused_ignores = true

ignore_missing_imports = true

[mypy-app.lib.breeze_ws]

# breeze_connect stub is incomplete — allow any

disallow_any_generics = false

Expect and fix any new errors mypy strict reveals in app/lib/. Each fix must not break existing tests.

## T-36  Add .pre-commit-config.yaml

### Config:

repos:

- repo: https://github.com/astral-sh/ruff-pre-commit

rev: v0.6.0

hooks:

- id: ruff

args: [--fix, --select, 'E,F,W,I,N']

- id: ruff-format

- repo: https://github.com/pre-commit/pre-commit-hooks

rev: v4.6.0

hooks:

- id: trailing-whitespace

- id: end-of-file-fixer

- id: check-yaml

- id: check-json

- id: check-merge-conflict

- id: debug-statements

- repo: https://github.com/PyCQA/bandit

rev: 1.7.10

hooks:

- id: bandit

args: [-q, -r, '.', -x, 'tests/,./data/']

# 7  Definition of Done

A task is complete when ALL of the following hold:

- The target file(s) are modified/created exactly as specified.

- python3 -m py_compile <modified_file> exits 0.

- All new tests pass: pytest tests/unit/test_<module>.py -v exits 0.

- No existing tests are broken: pytest tests/unit/ exits 0.

- Ruff check passes on the modified file (if not in pyproject.toml exclude list).

- The task row in FIXES_v11.md is updated to DONE.

- .ariana-ralph-notes/ci-status.md is updated at end of each phase.

The spec is complete when all 36 tasks are in DONE state and:

- pytest tests/unit/ --cov=app/lib --cov-fail-under=85 passes

- ruff check . exits 0

- mypy app/lib/ exits 0

- docker build -t breeze-pro:v11 . exits 0

- CHANGELOG.md, CONTRIBUTING.md, .env.example, .pre-commit-config.yaml all exist

# 8  File Tree Delta (New & Modified Files)

## New files to create:

- tests/unit/test_validators.py (T-04)

- tests/unit/test_futures.py (T-05)

- tests/unit/test_holiday_calendar.py (T-06)

- tests/unit/test_gtt_validators.py (T-09)

- tests/unit/test_historical_cache.py (T-10)

- .env.example (T-25)

- prometheus.yml (T-26)

- grafana/dashboards/breeze_pro.json (T-27)

- app/__init__.py (T-28)

- CHANGELOG.md (T-34)

- CONTRIBUTING.md (T-34)

- mypy.ini (T-35)

- .pre-commit-config.yaml (T-36)

- FIXES_v11.md (task tracker, created immediately at start of run)

## Files to modify:

- tests/unit/test_risk_monitor.py (T-01) — expand

- tests/unit/test_strategies.py (T-02) — expand

- tests/unit/test_persistence_unit.py (T-03) — expand

- tests/unit/test_alerting.py (T-07) — expand

- tests/unit/test_paper_trading.py (T-08) — expand

- validators.py (T-11) — date range fix

- historical.py (T-12, T-17) — inter-chunk sleep + auto-purge

- gtt_manager.py (T-13, T-31) — schema fix + BFO sync

- live_feed.py (T-14) — get_all_latest defensive return

- alerting.py (T-15, T-33) — retry + flush()

- session_manager.py (T-16) — delete_profile test

- app/api/main.py (T-18) — /version + better /ready

- breeze_api.py (T-19) — futures quote validation

- risk_monitor.py (T-20) — is_healthy() + exception safety

- .github/workflows/ci.yml (T-21, T-22) — matrix + reliable healthcheck

- docker-compose.prod.yml (T-23) — secrets + networks

- k8s/deployment.yaml (T-24) — Namespace + ConfigMap

- app/lib/breeze_client.py (T-29) — correlation_id

- historical.py (T-30) — prefetch()

- paper_trading.py (T-32) — DB persistence

- pyproject.toml (T-35) — remove [tool.mypy] (replaced by mypy.ini)

- .ariana-ralph-notes/ci-status.md — updated per phase

- .ariana-ralph-notes/lessons-learned.md — updated per phase

# 9  Explicit Non-Goals (Do Not Implement)

The following are out of scope for the autonomous agent run. Do not implement unless explicitly re-requested:

- Refactoring app.py, analytics.py, or any root Streamlit file for coverage, style, or architecture.

- Adding a new trading strategy or options payoff structure.

- Changing the Breeze Connect SDK version or adding a new broker adapter.

- Building a new Streamlit page or UI component.

- Adding ML-based IV forecasting or deep learning models.

- Implementing SEBI compliance logging or regulatory reporting.

- Adding a REST API layer over the Streamlit app (FastAPI already exists for health/metrics only).

- Modifying k8s/service.yaml beyond what's specified in T-24.

- Any change that modifies the SQLite DB schema beyond what's already at version 5.

# 10  Appendix

## A  Key Constants Reference

| Constant | Value | Source |
| --- | --- | --- |
| C.RISK_FREE_RATE | 0.065 | app_config.py |
| C.DAYS_PER_YEAR | 365 | app_config.py |
| C.TRADING_DAYS_PER_YEAR | 252 | app_config.py |
| C.MAX_LOTS_PER_ORDER | 50 | app_config.py |
| C.IST | pytz.timezone('Asia/Kolkata') | app_config.py |
| SCHEMA_VERSION | 5 | persistence.py |
| MAX_SUBSCRIPTIONS | 500 | live_feed.py |
| MAX_TICK_HISTORY | 10_000 | live_feed.py |
| INTER_CHUNK_SLEEP_S | 0.35 (NEW) | historical.py (T-12) |
| MAX_DISPATCH_RETRIES | 3 (NEW) | alerting.py (T-15) |

## B  Priority Legend

| P0 | CI blocker or runtime crash — MUST be fixed before any other work |
| --- | --- |
| P1 | Incorrect behaviour, data loss risk, or test gap on critical path — fix in priority order |
| P2 | Quality improvement, incomplete feature, or missing config — fix after all P1s |
| P3 | Tooling, docs, developer ergonomics — fix last |

## C  How to Start

- Create /home/claude/breeze-fixed/FIXES_v11.md — task tracker with all 36 rows, all PENDING.

- Start Phase 1, Task T-01. Read tests/unit/test_risk_monitor.py, read risk_monitor.py. Write tests.

- After each test file: run python3 -m py_compile <file>. Then pytest tests/unit/<file>.

- After completing all Phase 1 tasks: update ci-status.md. Run pytest tests/unit/ --cov=app/lib.

- Proceed to Phase 2, T-11. Follow same pattern.

- At the end: run the full quality gate: ruff + mypy + pytest + docker build.

- Package final zip to /mnt/user-data/outputs/breeze-pro-v11.0-autonomous.zip

— End of Spec v11.0 —